Community Preservation Committee Meeting

Tuesday Jan. 15, 2013

To be held at 7:30 PM in the

Town Hall 2nd floor Meeting Room

#### Meeting Minutes

In Attendance: E. Davidson, P. Nelson, H. LaCortiglia, R. Talbot, J. DiMento, J. Davenport..

Meeting called to order at: 7:35pm.

Motion by J. DiMento to pay the following bills

Seconded by R. Talbot

Motion Carries – Unanimously

- Bills:

NAME					AMOUNT		INVOICE #		DATE

Community Preservation Coalition	$1,500.00 		2013 dues		01/08/13

N.E.T.R. Inc				$4,538.00 		105012- Inv2		12/24/12

Town of Salisbury			$4,357.53 		INVOICE # 15	11/07/12

Town of Salisbury			$240.87 		INVOICE # 16	11/07/12

Kathryn Grover			$9,000.00 		N/A			12/14/12

Reimbursement			$57.49 		N/A			01/12/13

Motion by P. Nelson to have the Rec Path present a status update of the Recreational Path project.

Seconded by James Davenport.

Motion carries – Unanimously

( It is noted that this would preferably be at the Feb 19th Meeting date.)

- Correspondence:

- Cost Estimates and Price quotes for Camp Denison Bathroom received

(See under Project Suggestion Review below)

  - Supplemental estimates for Projects currently under review

(See under Old Business below)

- Project Suggestion review

  - Camp Denison Camper Cabin Bathroom

Guests: Bob Morehouse, Bob Gorton and Jim Lacey from the Camp Denison Committee

There are some additional drainage costs (approx 2000.00) that need to be addressed

Most of the current request will be for the Bathroom upgrade.

State law requires bathrooms for children’s use in this facility.

The original estimates made years ago under Art 29(F) ATM 5-7-12 were made using residential cost estimates for the Bathroom (this should have been a commercial estimate.)

The steps to the Waterfront are done.

The culvert part of the project is done.(only requiring handrails to be installed.)

$60,000.00 is the request to complete the entire project. (Mostly for plumbing and electrical—these must be bid municipally bid. )

This should complete the project that was originally approved as  Art 33(C) ATM 5-2-11 (CP_app_073 - $65,000) which then was supplemented in last year’s cycle by Art 29(F) ATM 5-7-12 (CP_app_086 - $10,000).

- Old Business

  - Turf Field Project Suggestion Estimates:

    - Cost estimates for Phased Project have been received via email from Mark Perry

J. DiMento is on the Synthetic Turf Advisory Committee athat was recently appointed by the Board of Selectmen. He will be bringing these cost estimate numbers to that committee (once they hold their first meeting) for approval by that committee.

- Old Business (continued)

  - Civil war monument restoration/rehabilitation (quotes from H.C.)

Additional Info from the Historical Commission is presented re; cost estimates to restore the Civil War Monument

James Davenport presents a written estimate from Peter Durkey (Highway Surveyor)

$34,420 is the requested appropriation.

The CPC is informed that any funds required for this beyond that amount will be coming from a previously appropriated account for Historic Preservation (Art 33(E) ATM 5-2-11).

- New Business

  - Past projects which have remaining unused funds

Discussion of the remaining unused funds in various projects from the past.

R. Talbot will be contacting the recipients of appropriations from several past projects and report back at a later meeting.

  - Approval of form for Release of Residual Unused Funds.

Motion by James Davenport to approve the form template presented tonight by R. Talbot - entitled “Release of Residual Unused CPA Funds – Certificate of Vote”.

Seconded by R. Talbot

Motion carries –unanimously

Motion by  J. DiMento to adjourn

Seconded by  J. Davenport

Motion carries – unanimously

Meeting is adjourned at 9:30pm